Sprint raport - PB

## 1. Basic Information

Projects name: Application for statistical analysis of exchange rates data

Sprint: 1

Date: 28.05.2026, 8:30-10:00

Team members:

Kamil Wakuła 251240 - SCRUM Master, developer

Kacper Łukaszewski 251181 - tester

Krzysztof Tomczyk 251236 - DevOps

Kacper Saletra 251218 – developer

Product Owner: Dr hab. Inż. Radosław Wajman

## 2. Sprint Goal

## Analyze application functionality, implement core features (CI/CD, CSV exports, data visualization, statistical algorithms, CLI navigation, and NBP API integration), and refine them based on Product Owner feedback and QA defect verification.

## 3. Completed Tasks (Done)

| ID | Task / User Story | Description & Bug Fix Report | Story Points | Status |
| --- | --- | --- | --- | --- |
| TSK-01 | Setup CD | Configured and deployed Continuous Delivery pipelines. | 3 | Done |
| TSK-02 | Setup CI with GitHub Actions | Automated build and unit testing workflows via GitHub Actions. | 3 | Done |
| TSK-03 | Implement CSV export | Core export built. Bug fixes applied: Changed precision to 3 decimal places, set row separation to semicolons (;), and column names to commas (,). Fixed file saving data corruption. | 3 | Done |
| TSK-04 | Implement visualization | Developed UI data visualization features. | 5 | Done |
| TSK-05 | Implement statistical algorithms | Coded internal data computation engines. | 8 | Done |
| TSK-06 | Implement CLI navigation system | Built user interface navigation. | 5 | Done |
| TSK-07 | Implement NBP API integration | Connected Polish National Bank API. Bug fixes applied: Added PLN currency choice globally, forced PLN as the 3rd configurable option, and secured the system against network errors with user-friendly messages. | 5 | Done |

## 4. Uncompleted / Moved Tasks

| ID | Task | Reason | Status |
| --- | --- | --- | --- |
| None | All planned sprint items from the backlog were successfully delivered. | N/A | N/A |

## 5. Sprint Metrics

## Planned Story Points: 32 SP (Sum of tasks from the image)

## Completed Story Points: 32 SP

## Velocity: 32 SP

## Number of Bugs Found: 3 (currency options, data decimal places when saving to file, and network error handling defects log)

## 6. Blockers and Issues

## Currency options: There was no PLN currency in the “distribution of monthly and quarterly changes between currency pairs” analysis option

## Network Stability: Integration with external data streams initially caused crashes during connection drops.

## Format Misalignment: Initial CSV exports did not meet required stakeholder precision and delimiter standards, requiring hotfixes.

## 7. What Went Well

## QA Pipeline: Developers wrote initial unit tests, DevOps created the CI/CD pipeline to automatically test the code and assure code quality

## 100% Scope Delivery: All 32 planned story points were fully completed.

## 8. Conclusions and Improvements

## Implementation success : most of the system was implemented according to the product owners requests

## Bug fixes: minor improvements need to be made to meet the Product Owners criteria

## 9. Plan for Next Sprint

## Main Goals: Add stricter tests, documentation and fix any bugs found while testing

## Key Tasks:  Create a comprehensive test suite for the project (including unit and integration tests).

## Address and fix remaining bugs discovered by the QA team.

## Author and finalize the technical documentation for the entire project.

## Risks: Complex bug fixes could potentially extend the timeline if not managed.

## 10. Additional Comments

During the sprint review, the scope of responsibilities for each team member was revisited and the team made adjustments in their roles