Sprint report - PB

## 1. Basic Information

Projects name: Application for statistical analysis of exchange rates data

Sprint: 2

Date: 18.06.2026, 8:30-10:00

Team members:

Kamil Wakuła 251240 - SCRUM Master, developer

Kacper Łukaszewski 251181 - tester

Krzysztof Tomczyk 251236 - DevOps

Kacper Saletra 251218 – developer

Product Owner: Dr hab. Inż. Radosław Wajman

## 2. Sprint Goal

## Refine the system based on Product Owner feedback, check documentation quality and finish missing documentation

## 3. Completed Tasks (Done)

| ID | Task / User Story | Description & Bug Fix Report | Story Points | Status |
| --- | --- | --- | --- | --- |
| TSK-01 | Add Tests | Added tests covering key application functionality. | 5 | Done |
| TSK-02 | Add documentation | Added documentation describing system functionality. | 3 | Done |
| TSK-03 | Bug Fixes | Fixed issues related to CSV export, currency configuration, file saving, and improved error handling for external API communication. | 5 | Done |

## 4. Uncompleted / Moved Tasks

| ID | Task | Reason | Status |
| --- | --- | --- | --- |
| None | All planned sprint items from the backlog were successfully delivered. | N/A | N/A |

## 5. Sprint Metrics

## Planned Story Points: 13 SP (Sum of tasks from the image)

## Completed Story Points: 13 SP

## Velocity: 13 SP

## Number of Bugs Found: 2 (documentation changes, tests descriptions)

## 6. Blockers and Issues

## Project structure description has incorrect representation

## No user manual

## Incomplete diagram descriptions

## Incomplete test descriptions

## 7. What Went Well

## Bugfixes: Previous bugfixes were satisfactory

## Application functionality: The functionality has met Product Owner expectations

## 100% Scope Delivery: All 13 planned story points were fully completed.

## 8. Conclusions and Improvements

## Implementation success : the system implementation was completed successfully

## Documentation errors: The documentation has minor errors and oversights